RMMM (Risk Mitigation, Monitoring, and Management) Plan (Students are advised to have atleast 3-5 Risks from the project to showcase in the Risk Table)

Step 1: Forming a Risk Table: A risk table provides a simple technique for risk projection to the project manager. It consists of six columns:

- Risk ID: Unique identifier assigned to each risk

- Risk: Short description of the risk

- Risk Category*: Classification of risk (one of the seven categories: PS, BU, CU, PD, DE, TE, ST)

- Probability**: Estimation of the likelihood of risk occurrence based on group input

- Impact***: Severity of the risk if it occurs: Catastrophic / Critical / Marginal / Negligible

- RMMM (Risk Mitigation, Monitoring, and Management): Reference/pointer to the plan describing how the risk will be handled

Step 2: Sort the risks in descending order based on probability of risk occurrence.

Step 3: To form a Risk Information Sheet (RIS) for each individual risks separately.

Note: * - See below for better understanding.

*Risk Category Table

| Risk Category | Short Form | Explanation |
| --- | --- | --- |
| Product Size | PS | Risks related to the overall size, scale, and complexity of the software to be developed |
| Business Impact | BU | Risks arising from business constraints such as market conditions, competition, and management decisions |
| Customer Characteristics | CU | Risks related to customer behavior, expectations, and the ability to communicate effectively with them |
| Process Definition | PD | Risks due to unclear, undefined, or poorly followed software development processes |
| Development Environment | DE | Risks associated with the availability, reliability, and quality of development tools and infrastructure |
| Technology to be Built | TE | Risks due to the complexity, novelty, or uncertainty of the technology used in the system |
| Staff Size & Experience | ST | Risks related to the skills, experience, and availability of the development team |

**Assigning Probability (%) in Risk Analysis

- Define each risk clearly and specifically (avoid vague statements)

- Discuss with your project team members for estimation

- Each member independently assigns a probability (%) based on experience and knowledge

- Discuss all estimates within the group

- Finalize the probability using:  Average method or Consensus (agreed value)

- Use a standard probability scale:

| Range | Interpretation |
| --- | --- |
| 80% – 100% | Very High |
| 60% – 79% | High |
| 40% – 59% | Medium |
| 20% – 39% | Low |
| < 20% | Very Low |

***Risk Severity Category Table – Gives the value for Impact

| Category | Level | Performance | Support | Cost | Impact |
| --- | --- | --- | --- | --- | --- |
| Catastrophic | 1 | Failure to meet the requirement would result in mission failure | — | Failure results in increased costs and schedule delays with expected values in excess of $500K | 1 |
|  | 2 | Significant degradation to nonachievement of technical performance | Nonresponsive or unsupportable software | Significant financial shortages, budget overrun likely |  |
| Critical | 1 | Failure to meet the requirement would degrade system performance to a point where mission success is questionable | — | Failure results in operational delays and/or increased costs with expected value of $100K to $500K | 2 |
|  | 2 | Some reduction in technical performance | Minor delays in software modifications | Some shortage of financial resources, possible overruns |  |
| Marginal | 1 | Failure to meet the requirement would result in degradation of secondary mission | — | Costs, impacts, and/or recoverable schedule slips with expected value of $1K to $100K | 3 |
|  | 2 | Minimal to small reduction in technical performance | Responsive software support | Sufficient financial resources |  |
| Negligible | 1 | Failure to meet the requirement would create inconvenience or non-operational impact | — | Error results in minor cost and/or schedule impact with expected value of less than $1K | 4 |
|  | 2 | No reduction in technical performance | Easily supportable software | Possible budget underrun |  |

Personal Server Digital Twin – RMMM Plan

Step 1: Forming a Risk Table

| RISK ID | RISKS | CATEGORY | PROBABILITY | IMPACT | RMMM |
| --- | --- | --- | --- | --- | --- |
| 1 | Digital twin loses sync with physical server due to network instability | PS | 60% | 2 | Implement network heartbeat checks, auto-reconnect logic, and state reconciliation on reconnect |
| 2 | Delivery deadline is tight for cloud deployment phase | BU | 40% | 3 | Re-prioritise backlog, assign dedicated sprint for deployment, flag risk in sprint reviews |
| 3 | Stakeholder demands additional sensor integrations mid-sprint | PS | 55% | 2 | Use a change request process, assess impact on existing integrations before approving new sensors |
| 4 | Real-time data streaming implementation takes longer than estimated | TE | 70% | 1 | Add buffer time in sprint plan, break streaming tasks into sub-tasks, use daily stand-ups to track |
| 5 | Team lacks experience with IoT telemetry protocols (MQTT/gRPC) | TE | 20% | 3 | Conduct hands-on MQTT/gRPC workshops, pair-program with experienced developer, allocate ramp-up sprint |
| 6 | Scope expands to include mobile dashboard unexpectedly | BU | 40% | 4 | Freeze mobile scope for v1.0, document and defer mobile requirements to v2.0 roadmap |
| 7 | Cloud infrastructure costs underestimated | CU | 30% | 1 | Perform cloud cost modelling using AWS/GCP calculator, include 20% contingency, review monthly |
| 8 | Conflicting priorities between monitoring accuracy and UI development | PS | 50% | 2 | Hold weekly priority alignment meetings with PO and tech lead, use MOSCOW prioritisation |

Step 2: Sort the risks in descending order based on probability of risk occurrence.

| RISK ID | RISKS | CATEGORY | PROBABILITY | IMPACT | RMMM |
| --- | --- | --- | --- | --- | --- |
| 4 | Real-time data streaming implementation takes longer than estimated | TE | 70% | 1 | Add buffer time, monitor progress regularly, adjust schedule if delays occur |
| 1 | Digital twin loses sync with physical server due to network instability | PS | 60% | 2 | Install antivirus, update security patches, monitor system logs, backup data regularly |
| 3 | Stakeholder demands additional sensor integrations mid-sprint | PS | 55% | 2 | Implement change control process, document requirements, review scope impact before approval |
| 8 | Conflicting priorities between monitoring accuracy and UI development | PS | 50% | 2 | Define clear priorities, conduct regular team meetings, escalate conflicts early |
| 6 | Scope expands to include mobile dashboard unexpectedly | BU | 40% | 4 | Define scope clearly, get stakeholder approval, monitor scope changes strictly |
| 2 | Delivery deadline is tight for cloud deployment phase | BU | 40% | 3 | Optimize resources, reallocate tasks, track milestones closely, communicate risks early |
| 7 | Cloud infrastructure costs underestimated | CU | 30% | 1 | Perform detailed cost analysis, include contingency funds, review budget periodically |
| 5 | Team lacks experience with IoT telemetry protocols (MQTT/gRPC) | TE | 20% | 3 | Provide training, hire skilled personnel, monitor team performance |

Step 3: To form a Risk Information Sheet (RIS) for each Risks separately.

Risk Information Sheet (RIS) for 70% Risk

| Risk ID: 4 | Date: 01/05/2026 | Probability: 70% | Impact: 1 |
| --- | --- | --- | --- |
| Description | Real-time data streaming implementation takes longer than estimated, causing sprint overruns |  |  |
| Refinement & Context | Sub condition 1: Initial effort estimation for WebSocket/MQTT streaming pipeline was based on limited PoC data Sub condition 2: Dependencies between agent collection module and cloud ingestion layer were underestimated Sub condition 3: Only two team members have backend streaming experience, creating a bottleneck |  |  |
| Mitigation & Monitoring Strategies | - Add 2-sprint buffer specifically for streaming module development - Break streaming pipeline into discrete sub-tasks: agent → broker → ingestion → dashboard - Track streaming milestones weekly in sprint review - Use Jira burndown charts to detect deviations early |  |  |
| Contingency Plan and Management | - Revise affected sprint deadlines and notify all stakeholders - Reassign backend developer from lower-priority UI tasks to streaming module - Ensure streaming pipeline is top priority in sprint backlog - Send updated project timeline to product owner and university supervisor |  |  |
| Trigger | When streaming module velocity falls below 60% of planned story points in any sprint |  |  |
| Status | Mitigation actions initiated; sprint backlog restructured; daily check-in added |  |  |
| Assigned To: Alice Kumar (Scrum Master) |  | Originator: Personal Server Digital Twin Development Team |  |

Note: Each risk in the risk table above has a corresponding Risk Information Sheet (RIS) as shown above. For the complete RMMM Plan, create individual RIS sheets for all 5 risks identified for the Personal Server Digital Twin project.